# Source 1 link: https://www.thehindu.com/news/national/karnataka/yettinahole-project-knnl-violating-laws/article6800373.ece
Yettinahole project: ‘KNNL violating laws’

## Contractors set up pipe fabrication units in agricultural lands without obtaining clearance

Updated - January 19, 2015 08:27 am IST - Sakleshpur (Hassan):

Sathish G.T.

Pipes fabrication plants, as part of executing Yettinahole drinking water project, have come up on agriculture lands of Sakaleshpur taluk.— Photo: Prakash Hassan

In the name of providing drinking water for Kolar and Chikkaballapur districts, the Karnataka Neeravari Nigam Ltd. (KNNL) is allowing the Yettinahole integrated drinking water project despite ‘grave violations of the revenue laws’.

The agencies, which have bagged work on the first phase of the project worth over Rs. 3,000 crore, have set up stockyards and pipe fabrication units in agricultural lands ignoring the laws.

On Sunday, this reporter visited Sattigala village, where the agencies have set up a pipe fabrication unit adjacent to a government primary school. The companies have acquired the land for 11 months by paying between Rs. 70,000 and Rs. 90,000 per acre annually. Similarly in Hebbasale village, around 26 acres of agricultural land has been taken over by the agencies to set up another unit. Such units are functioning in about seven other places in the taluk.

Nowhere have the agencies obtained clearance from the Revenue Department to utilise agricultural land for non-agricultural purpose.

“What they are doing is completely illegal. They can’t set up units without seeking conversion of land use,” said S.S. Madhukeshwar, Assistant Commissioner of Sakleshpur sub-division.

The contractors had to seek temporary conversion, which could be granted by the Assistant Commissioner, in case of private land. They have not followed the norms while setting up stockyards and pipe fabrication units, he said. “I have issued directions to the KNNL engineers to ensure that work continues in accordance with the law,” Mr. Madhukeshwar told The Hindu .

Published - January 19, 2015 12:00 am IST

# Source two link penaties h https://www.thehindu.com/news/national/karnataka/work-on-yettinahole-will-resume-within-a-week-says-dk-shivakumar/article70924741.ece
Work on Yettinahole will resume within a week, says D.K. Shivakumar

## Shivakumar said the Centre had directed the State to pay ₹257 crore towards penalties and mitigation measures, which would be done

Published - May 01, 2026 12:32 am IST - Bengaluru

The Hindu Bureau

Deputy Chief Minister D.K. Shivakumar participating in a meeting on various projects in Bengaluru on Thursday. | Photo Credit: special arrangement

Deputy Chief Minister D.K. Shivakumar on Thursday said that pending works under the Yettinahole project will resume within a week, with the State moving to comply with conditions set by the Union Environment Ministry.

Addressing presspersons after a meeting on inter-linked water projects, including the Mekedatu and the Upper Bhadra Canal projects, Mr. Shivakumar said the Centre had directed the State to pay ₹257 crore towards penalties and mitigation measures.

“I have instructed officials that the amount be paid immediately. Once the payment is made, contractors have been directed to resume work on the Yettinahole project within a week,” said Mr. Shivakumar, who also holds charge as Minister for Major and Medium Irrigation.

#### Land acquisition in Tumakuru

He said that steps would be taken to expedite land acquisition in parts of Tumakuru district and ensure that water is supplied at the earliest to drought-prone regions, including Chickballapur and Kolar.

The Deputy Chief Minister said the Centre had earlier returned the project file citing certain conditions, including transfer of land from the Revenue Department to the Forest Department. “About 10% of the land transfer process is still pending, and this will be completed within a week,” he said, pointing out that the State had agreed to the Centre’s conditions and was proceeding accordingly.

#### Mekedatu project

On the Mekedatu project, Mr. Shivakumar said the detailed project report (DPR) has been prepared and will be submitted to the competent committee after a revision in project cost. He said around 5,300 acres of land would be provided to the Forest Department as part of the compensatory measures, and discussions are under way with the Revenue Department in this regard.

He said a meeting involving legislators and officials concerned was held to review progress on the three projects, with participation from the Revenue, Forest, and Home Departments. “We have also met the Union Ministers concerned and are moving ahead by adhering to the prescribed norms,” he said.

On April 1. the Union Ministry of Environment, Forest and Climate Change (MoEFCC) accorded in-principle (stage-1) approval for diversion of 111.02 hectares of forest land in Hassan and Tumkur districts for the Yettinahole Drinking Water Project, targeted to provide water to drought-prone areas in Karnataka

Source 3 ink : https://timesofindia.indiatimes.com/city/bengaluru/cost-escalation-looms-over-pending-irrigation-projects/articleshow/113013771.cms

Cost escalation looms over pending irrigation projects TNN | Sep 3, 2024, 12.00 PM IST Printed from BENGALURU : While the state gears up to inaugurate partial completion of the much-anticipated Yettinahole project, the escalation in cost has not been lost on water experts, department officials and the govt. This is true of other projects by the water resources department as well. Senior officials revealed that around Rs 95,000 crore — nearly a third of the state budget — is required to complete various pending projects, which are currently 75% to 90% complete. But chief minister Siddaramaiah, who holds the finance portfolio, allocated only Rs 15,410 crore for the department in his budget. Of this, about Rs 5,000 crore is for committed expenditure such as salaries and pensions. “In effect, we are left with only Rs 10,000 crore, which is grossly inadequate,” said a senior official from Visvesvaraya Jala Nigam Ltd, one of four Nigams under the water resources department. “Work on these projects was stalled for various reasons, including shortage of funds and pending bills to contractors. The irony is that more delays will only push up costs further.” Chief minister Siddaramaiah has acknowledged the challenge, saying, “It is necessary to allocate Rs 1 lakh crore for irrigation schemes approved by the previous BJP govt. Because of land acquisition delays, the cost of these projects could go up by as much as Rs 45,000 crore.” Dearth of funds 8/14/26, 5:15 AM Cost escalation looms over pending irrigation projects - Times of India https://timesofindia.indiatimes.com/city/bengaluru/cost-escalation-looms-over-pending-irrigation-projects/articleshowprint/113013771.cms 1/3 Karnataka Neeravari Nigam Ltd for example was granted 14 lift irrigation projects, in cluding the TubachiBabaleshwar project to irrigate 57,000 hectares in Vijayapura, Bagalkot, and Belagavi districts and the Singatalur project, intended to provide water to irrigate about one lakh hectares in Gadag. While the estimated cost of the Tubachi-Babaleshwar project was Rs 3,000 crore, about 80% of the work has been completed, with the govt releasing Rs 2,500 crore. But the final phase of work was stalled as the finance department hasn’t released funds. Officials say the delay has already added to the cost, which may rise by Rs 1,000 crore if work is completed immediately. Singatalur lift irrigation scheme, planned in 2015 at an initial cost of Rs 3,800 crore, was later revised to Rs 5,700 crore. The govt released Rs 3,000 crore, but only 60% of the work has been completed. Officials anticipate the total cost to rise to Rs 7,000 crore by next year. ‘Disastrous consequences’ Captain Raja Rao, irrigation expert, said it’s a trend that smacks of a lack of planning. “Successive govts announce ambitious projects and issue tenders without ensuring adequate funds. If this tendency is not stopped, it could lead to disastrous consequences,” Rao warned. Even the Yettinahole project, initially proposed at an estimated Rs 9,000 crore in 2014, saw costs escalate to Rs 23,252 crore due to delays. And yet, the project will not be fully commissioned on Friday. “For now, pumped water will be sent to Vani Vilas Sagar dam, 132km away,” said deputy chief minister DK Shivakumar, who holds the water resources portfolio. The project will be completed in 2027. There are legal issues with obtaining forest land, and work along the next stretch of 140km needs to be completed.”

source 4 link: https://www.thehindu.com/news/national/karnataka/machinery-at-yettinahole-project-site-comes-unstuck/article24763794.ece

# Machinery at Yettinahole project site comes unstuck

Published - August 23, 2018 11:49 pm IST - Hassan

Special Correspondent

The damage caused by rains and landslips at the Yettinahole project site in the Western Ghats.

The infrastructure at the Yettinahole project site in the Western Ghats has been affected by the recent rains and landslips in the area. The pipelines laid to carry water from the ghats are stuck in the rubble, project sites flooded, and heavy machinery stuck in the mud.

But while locals say the damage to the project site is huge, officials say otherwise.

The Yettinahole Integrated Drinking Water project, planned on an estimated cost of ₹ 13,000 crore, is intended to carry water from the tributaries of the Nethravati river to dry areas in Kolar, Chickballapur and other districts.

The construction of weirs, pump house and laying pipeline has been going on in Sakleshpur taluk. Locals have noticed pipes submerged in rubble due to landslips and some machinery stuck in the mud. “Despite the opposition, the government went ahead with the controversial project. Now, one can see how the project site has been affected by the rains,” said Kishor Kumar, president of Malenadu Janapra Horata Vedike, who moved the National Green Tribunal against the project.

Prasad Raxidi, a planter and theatre personality, went around rain-hit areas of Sakleshpur taluk along with his friends and noticed flooding and landslips, besides machinery stuck in the mud in the project area.

However, officials maintain that there was no serious damage caused to the project works. B.S. Harish, superintendent engineer on the project, told The Hindu on Thursday: “As the project is still half done, there were a few instances of landslips covering the pipelines. It is quite possible during heavy rains. However, measures to avoid landslips are part of the project, which would be done once the pipeline work is over. We will put walls, grow grass and plant saplings to avoid any damage to the infrastructure,” he said.

He also ruled out reports blaming the Yettinahole project for the landslips in Shiradi Ghat. “I also noticed reports blaming the project for the landslips in a section of the media. But it is not true. Landslips occurred on the road in Shiradi Ghat, but we have not taken up any work close to the road,” he maintained. Regarding the progress of the project, he said 70% of the work is over and the remaining would be completed before the 2019 monsoon.

Published - August 23, 2018 11:49 pm IST


Source 5 link: https://www.newindianexpress.com/states/karnataka/2026/Jan/30/contracts-given-without-assessing-contractors-capability-cag

Karnataka

# Contracts given without assessing contractors’ capability: CAG

The inaction of government in finalising the proposal for the reservoir has resulted in additional cost of Rs 621 crore for various reasons including change in guidance value to be paid for land acquisition compensation.

Ashwini M Sripad

Updated on:

30 Jan 2026, 8:53 am

2 min read

BENGALURU: The Comptroller and Auditor General (CAG) report on the Yettinahole Integrated Drinking Water Project has revealed that 80 per cent of works were awarded without assessing contractors’ financial capacity, bidding ability, or experience, posing a risk of delays and non-completion.

The report also said that the project aimed to provide drinking water to Kolar and Chikkaballapura districts, has lingered for more than 12 years due to severe deficiencies, including long delays in land acquisition, inordinate delays in construction of Balancing Reservoir, non-synchronisation of Phase-I and Phase-II components and funding uncertainty.

“As a result, despite a very large expenditure of Rs 15,297 crore (as of March 2024), the project’s primary objective of providing drinking water facility to intended beneficiary districts remains unfulfilled,” it said.

The audit report that was tabled in the assembly on Thursday noticed deficiencies in tendering process such as non-adoption of standard tender document, non-assessment of bid capacity of contractors and insufficient bidding time for high value contracts ranging from Rs 87.08 crore to Rs 1,135 crore.

‘None of Detailed Project Reports specified completion timeline’

“Eighty per cent of the works were awarded to the contractors without evaluating the financial capability, bid capacity and work experience. This posed the risk of non-completion of the work on time,“ ‘the report noted. Further, the report noted that 67 per cent of the works of Rs 14,605 crore were awarded to only seven contractors and one contractor was awarded 11 contracts amounting to Rs 5216 crore. “There has been failure of Visveswaraya Jala Nigam Ltd (VJNL) to forfeit the EMD was an undue favour extended to the contractor,” it said.

The audit also flagged instances of undue financial favours to contractors such as non-recovery of excess cost of pipe materials, extra payment for works, premature release of retention money security, irregular advance payments to supply of pipes and other issues.The audit objected to the Yettinahole project’s Detailed Project Report (DPR), which was approved in 2012 and revised in 2014 and 2023.

This increased the cost from Rs 8,323.50 crore to Rs 23,251.66 crore. “None of the DPRs specified a completion timeline, with the government only stating in March 2024 that the project would be completed by November 1, 2026.” The audit warned that delays could affect drinking water supply to Kolar and Chikkaballapura. The report also noted that VJNL used inflated rainfall data from private gauge stations to project water availability, which was higher than data from the government gauges located nearby.

A comparison of flow data from eight weirs (2018-2023) showed lesser availability of water. Also, the balancing reservoir capacity for summer supply to Kolar and Chikkaballapura was reduced from 10 TMC to 2 TMC.

The inaction of government in finalising the proposal for the reservoir has resulted in additional cost of Rs 621 crore for various reasons including change in guidance value to be paid for land acquisition compensation. According to the report, the project suffered from financial constraints as the government provided only 25 per cent to 54 per cent of the budget requirement. The request of VJNL for availing fresh loans required for completing the project was awaiting approval from the government. This has resulted in financial uncertainty regarding availability of Rs 7,954 crore required for completing the project.

Source 6 link : https://www.landconflictwatch.org/conflicts/farmers-in-tumkur-demand-water-in-exchange-for-land-for-yettinahole-project#

Source 7 link : https://www.newindianexpress.com/states/karnataka/2024/Jul/24/cag-flags-61-cases-of-fund-misuse-in-karnataka-government-departments
Yettinahole trial run by July-end: DKS

# The much-awaited Yettinahole project is expected to start trial operations by the end of July, said Deputy CM DK Shivakumar. Replying in the Assembly on Tuesday, Shivakumar said they are looking for an auspicious date to launch the project on trial from Yettinahole to Tumakuru. “Recently, the trial was taken up, but the pipe broke. We have repaired it, and after Ashada, we are going to initiate it,’’ he said.   Shivakumar, who is also Water Resources Minister, said the state government is going to release a report on the status of the Yettinahole project. He also said there was an issue with the power supply, which has been sorted out.
Source 8 link: https://www.downtoearth.org.in/environment/yettinahole-water-project-not-a-drop-at-end-of-the-pipeline-after-spending-rs-22-000-crore-82049
Yettinahole water project: Not a drop at end of the pipeline after spending Rs 22,000 crore

Tribal families around the project site are living in constant fear of losing their lives and homes

M Raghuram

Published on:

23 Mar 2022, 12:12 pm

A portion of the Western Ghats at Habbanahalli village in Karnataka’s Hassan district collapsed March 14, 2022, damaging pipelines and a tunnel laid for the Yettinahole water project. The inofrmation was confirmed by officials of the Karnataka Neeravari Nigam Limited (KNNL), the lead authors of the project.

Over 2,000 tonnes of loose soil slid down the hill and fell on about two kilometres of pipeline in the most difficult terrain of the Western Ghats. The landslip has also damaged a tunnel constructed for the maintenance of the pipeline.

The Yettinahole diversion project is being planned by KNNL as a drinking water supply scheme. The government-owned corporation aims to fill up 725 tanks in five districts with 24 thousand million cubic feet (tmc) water lifted from the depths of the Western Ghats at Yettinahole to the ridgeline of the Shirady ghat at Sakleshpur. The water will then be pumped into a pipeline that stretches 873 kilometres, denuding 600 acres of forests.

A large precipice was created during construction of the tunnel that was damaged. This was an engineering failure, said MG Hegde, leader of the Save Netravathi River movement. The precipice has a large mass of loose earth precariously perched, has no barrier and can collapse any moment, the expert added.

The precipice was affected by heavy rainfall last year, said officials on KNNL who did not want to be named. It started sliding when the soil dried up this year, according to KNNL sources.

Local residents whose lives have been impacted by the project. Photo: Author

The situation has created a humanitarian crisis, as many tribal families who live near the unstable area are in the fear of losing their houses, small patches of farms and, most importantly, their lives and livestock.

“Along with my house, there are thirteen other families that are living on the line of danger,” said Ramesh, a local resident.

The tunnel near Ramesh’s home recently collapsed. A dynamite used during construction damaged the walls of over 100 residences in Hebbanahalli and Mugali village, cracking the walls of the school buildings. Almost every home is unsafe to live in, he said.

Lokayya, a resident of Hebbanahalli, said:

We have erected a house on the same site, cultivating coffee, nuts and coconut for the last 50 years. But since the pipeline came up, our lives have become hell and we have nowhere else to go.

The superintendent engineer of the Vishweshwaraiah Water Corporation, another government-owned corporation supervising the project, has been notified of the evacuation of 13 houses that are in danger, as well as for safety and precaution, according to locals. But they have declared they will not move out without adequate compensation and alternative dwellings.

The scheme involves eight dams in the Western Ghat forests, a reservoir that will submerge 1,200 hectares of land and two villages, and will require 370 megawatts of electricity to pump the water.

The project, which will transfer water from Netravathi basin to Hemavathi basin over the Western Ghats, will have far-reaching consequences. The sweet water dumping into the Arabian sea is expected to come down by 30 per cent once the project becomes functional.

This is the first major inter-basin river water transfer of  Karnataka that has come up in the highly eco-sensitive western ghats. The project was initially called the Netravathi river diversion project but was later renamed Yettinahole stormwater lift project, following the protests. Residents of two districts of Hassan and Dakshina Kannada, share a common bond with the river Netravathi, and opposed the project.

The government has spent Rs 22,000 crore for lifting water from Dakshina Kannada district and supplying it to Chikkaballapura district about 220 kilometres away. “If this project gives even a drop of water to Chikkaballapura I will hang myself," challenged Bhoje Gowda, a member of the legislative council.

This is a money-making project for many, said Hegde. “I have a list with all the beneficiaries of the project and I will drag them to the open when it is time.”

The project was prepared at a cost of Rs 12,000 crores, according to a KNNL official.

Kishore Kumar, an activist and advocate from Hassan, said:

The project of such large environmental damage and funding did not even have one public hearing either in Hassan or Dakshina Kannada district. The line estimation of the project, right from the original drafting by late G Paramashivaiah to the most recent principals at the Vishveshwaraiah water board, was not made public. I heard the funding has been enhanced to Rs 18,000 crores from the original 12,000 crores since 2011.

As many as 43 Gram Panchayats in Belthangady, Uppinangady and Shirady have passed a resolution to deny permission to laying of pipeline or any other civil works connected to the project. Many other panchayats on the banks of the river Netravathi in Buntwal and Mangaluru taluks are now contemplating officially joining the struggle through passing anti project resolutions.

“We will not be able to stop any civil works with our resolutions, but if the government goes against the panchayat resolutions it will be a violation of the Panchayat Raj act under which the government,” said Sundar Shetty, an expert on Panchayat Raj. “Executive agencies like Niravari Nigama, their contractors and even suppliers could be hauled up for violation.”

The project had been mired in controversy ever since it was conceived by the controversial chief engineer of the state, late Paramashiviah.

The water was being lifted at one of the major tributaries of the Netravathi river systems from the Western Ghats. So, the coastal voters are now questioning why the state politicians, including the three chief ministers, three members of Parliament (Shobha Karandlaje of Udupi, Ananth Kumar Hegde of Uttara Kannada and Nalin Kumar Kateel of Mangaluru) and all the 18 members of legislative assemblies did not raise the question on the floor of the house in the state legislature or Lok Sabha.

# They were armed with the environmentalists with all the facts and details mentioned in the report by Western Ghats Ecology Expert Panel, said an expert.


Source 9 link : https://newsable.asianetnews.com/gallery/karnataka-news/karnataka-yettinahole-pipeline-burst-wastes-80-million-litres-of-water-locals-allege-poor-workmanship-i3fv3rr?photo=1


Karnataka: Yettinahole Pipeline Burst Wastes 80 Million Litres Of Water, Locals Allege Poor Workmanship

## A major pipeline under Karnataka's Yettinahole Project burst in Sakleshpur, wasting an estimated 80 million litres of water. Local residents alleged poor workmanship caused the rupture, while the leak submerged farmland, disrupted water supply.

2 Min read

Author : Asianet Newsable English

Published : Jul 15 2026, 05:57 PM IST

- FB

- TW

- Linkdin

- Whatsapp

- GNFollow Us

16

Image Credit : X

## Water Supply Temporarily Suspended

Water supply under the Karnataka government's ambitious Yettinahole Project, which aims to provide drinking water to the drought-prone districts of Kolar and Chikkaballapur, has been temporarily suspended after a major pipeline burst in Sakleshpur taluk, resulting in a significant water leak.

Local residents have alleged that the incident was caused by poor-quality construction and shoddy workmanship. They expressed anger over the pipeline failure, while authorities have initiated repair work and launched an investigation into the cause of the rupture.

Add Asianet Newsable as a Preferred Source

26

Image Credit : X

## Pipeline Burst Due To Alleged Poor Workmanship

A major pipeline under the Yettinahole Project burst near Halasulige village in Sakleshpur taluk on Sunday, sending water gushing high into the air like a fountain for more than 15 hours.

Local residents alleged that poor welding and poor workmanship during the pipeline's construction caused the rupture.

The continuous flow of water flooded the surrounding area and raised concerns over the quality of the project's execution.

## Related Articles

Yettinahole project work to begin in a week, says DK Shivakumar

Karnataka cabinet approves ₹3,400 crore for development; Yettinahole project revised to ₹23,251 crore

36

Image Credit : X

## Farmlands Submerged, Environmental Concerns Raised

The continuous flow of water from the burst pipeline has submerged agricultural land around Halasulige village, damaging standing crops.

The high-pressure water has also caused significant soil erosion, affecting farmers' fields.

Local residents and environmentalists have alleged that similar incidents have occurred repeatedly since the implementation of the Yettinahole Project, raising concerns about its long-term environmental impact in Sakleshpur taluk.

46

Image Credit : X

## 80 Million Litres Of Water Wasted After Pipeline Burst

An estimated 80 million litres of water were reportedly wasted after the pipeline burst on Sunday, with the water flowing across farmers' fields instead of reaching its intended destination.

The incident has triggered public outrage, particularly as residents of Kolar and Chikkaballapur continue to face severe water scarcity.

Local residents have alleged that poor workmanship during the execution of the project caused the pipeline to rupture, resulting in the massive loss of water.

56

Image Credit : X

## Repair Work To Begin From Wednesday

Authorities are taking the necessary steps to completely stop the water leak at the pipeline rupture site.

A team of expert welders has already been deployed to the location.

Assistant Executive Engineer (AEE) Pramod said repair work will begin on Wednesday after the water leak has been fully contained, and every effort will be made to restore the water supply as soon as possible.

66

# Source 10 not news bu link: https://nationalplumbingauthority.com/pipe-corrosion-and-deterioration/

# Pipe Corrosion and Deterioration: Identification and Implications

Pipe corrosion and physical deterioration represent two of the most consequential failure mechanisms in plumbing infrastructure, responsible for pinhole leaks, complete pipe failures, and contamination events that affect both residential and commercial buildings. Understanding the classification of corrosion types, the materials most vulnerable, and the code frameworks that govern inspection and remediation is essential for accurate diagnosis and appropriate response. This page covers the definition and scope of pipe corrosion, the electrochemical and physical mechanisms that drive it, common real-world scenarios across pipe materials, and the decision criteria that determine when monitoring transitions to required intervention. The National Plumbing Authority home resource provides broader context for how pipe deterioration connects to the full landscape of plumbing system maintenance.

## Definition and scope

Pipe corrosion is the gradual degradation of pipe material through chemical, electrochemical, or biological processes that compromise structural integrity, flow capacity, or water quality. Physical deterioration encompasses mechanical degradation — cracking, scaling, joint failure, and stress fractures — that may occur independently of or alongside corrosion.

The scope of the problem is substantial. The American Society of Civil Engineers (ASCE) has documented that water main breaks occur at a rate of approximately 240,000 per year across the United States (ASCE 2021 Infrastructure Report Card), with aging and corroded pipe representing a leading contributing factor. Beyond structural failure, the U.S. Environmental Protection Agency (EPA) identifies pipe corrosion as the primary pathway through which lead and copper enter drinking water (EPA Lead and Copper Rule), a concern directly addressed by federal regulation under the Safe Drinking Water Act.

Corrosion affects metallic pipe most severely, but plastic pipe systems are not immune to deterioration — ultraviolet degradation, chemical attack, and joint failure are documented failure modes in PVC and CPVC systems. The pipe materials overview page details the material-specific properties that govern vulnerability.

## How it works

Pipe corrosion operates through several distinct mechanisms, each requiring different identification strategies and remediation approaches.

1. Galvanic corrosion occurs when two dissimilar metals are in electrical contact within a conductive electrolyte (water). The less noble metal — the anode — oxidizes and degrades. A copper pipe connected directly to a galvanized steel fitting without a dielectric union is a standard example. The galvanic series ranks metals by nobility; zinc (used in galvanizing) sits significantly below copper, making zinc the sacrificial anode in such pairings.

2. Uniform (general) corrosion is the consistent dissolution of metal across a pipe's interior or exterior surface. Low pH water (pH below 7.0) accelerates this process in copper and iron pipe. The EPA's Secondary Maximum Contaminant Level for pH in public drinking water systems is set between 6.5 and 8.5 (EPA Secondary Drinking Water Standards).

3. Pitting corrosion produces localized, deep penetration rather than surface-wide thinning. In copper pipe, pitting is associated with high chlorine residuals, low pH, or the presence of sediment deposits. A single pit can perforate a Type M copper pipe wall — which at 3/4-inch diameter has a wall thickness of only 0.032 inches — faster than general corrosion would cause equivalent structural loss.

4. Microbiologically influenced corrosion (MIC) is caused by bacteria, particularly sulfate-reducing bacteria, that produce corrosive byproducts. MIC is frequently identified in stagnant systems, poorly flushed water heater tanks, and recirculation dead legs.

5. Erosion corrosion results from high-velocity flow carrying abrasive particulate or causing cavitation. It is most common at elbows, tees, and pump discharge points.

6. Dezincification is specific to brass alloys with zinc content above 15%. The zinc selectively leaches out, leaving a porous copper structure that fails under pressure. Low-dezincification (DZR) brass is specified in codes precisely to address this failure mode.

Physical deterioration distinct from corrosion includes:

- Thermal cycling fatigue — repeated expansion and contraction cracking joints and fittings

- Scale buildup — calcium and magnesium carbonate deposits reducing effective bore diameter

- External soil stress — shifting soil loading crushing or fracturing buried pipe

- UV degradation — photochemical breakdown of exposed plastic pipe

## Common scenarios

Galvanized steel pipe in pre-1960s construction. Galvanized steel pipe, once standard in residential construction, corrodes from the inside out as the zinc coating depletes. Interior corrosion produces iron oxide deposits that reduce flow — a 3/4-inch galvanized line may corrode to an effective bore of under 1/4 inch — and discolor water orange-brown. Replacement rather than repair is typically the outcome once interior scaling reaches this stage.

Copper pinhole leaks in aggressive water conditions. Copper pipe in areas with soft, acidic water (common in portions of the Mid-Atlantic and Pacific Northwest) develops pinhole leaks at statistically higher rates than in neutral or hard-water regions. The Water Research Foundation has documented pinhole corrosion clusters in specific municipal water systems, identifying water chemistry as the primary driver rather than installation defects.

Lead service lines and lead solder joints. Buildings constructed before 1986 — the year Congress amended the Safe Drinking Water Act to restrict lead in plumbing materials — may contain lead service lines or lead-tin solder at copper joints. Corrosion of these materials releases lead directly into potable water. The EPA's 2021 Lead and Copper Rule Revisions require public water systems to inventory all service lines (EPA Lead and Copper Rule Revisions, 2021).

PVC and CPVC chemical attack. In commercial environments where cleaning solvents or hydrocarbon compounds contact plastic drain or supply lines, chemical attack causes crazing, embrittlement, and joint failure. CPVC has a documented susceptibility to certain petroleum-based compounds.

Corrosion at dissimilar metal transitions. Transitions between copper supply lines and galvanized steel or iron fittings without dielectric unions represent a recurring source of localized corrosion failures, particularly in older commercial buildings where multiple generations of repair work may have introduced mixed metals. The regulatory context for plumbing framework outlines how current code adoption addresses these installation requirements.

## Decision boundaries

Determining when identified corrosion requires immediate intervention versus scheduled replacement versus monitoring depends on four primary variables: pipe material and wall thickness remaining, system criticality, water quality implications, and applicable code requirements.

Material and wall thickness. Non-destructive testing methods — including ultrasonic thickness gauging — can quantify remaining wall thickness in accessible metallic pipe. The relevant threshold varies by pipe type: ASTM standards for copper pipe (ASTM B88) specify minimum wall thicknesses by type designation (Type K, Type L, Type M), and degradation below the Type M minimum indicates failure risk. ASTM International publishes these standards through astm.org.

System criticality. A corroded segment on a main supply riser in a multi-family building warrants different urgency than the same degree of corrosion on a branch serving a single fixture. The International Plumbing Code (IPC) and the Uniform Plumbing Code (UPC) both address material condition requirements as part of the standards that govern existing installations.

Water quality implications. Any corrosion involving lead-bearing materials — lead pipe, lead solder, or leaded brass fittings — triggers regulatory obligations under the Safe Drinking Water Act regardless of structural condition. Aesthetic water quality degradation from iron oxide also triggers Secondary Maximum Contaminant Level considerations under EPA guidance.

Permit and inspection triggers. Pipe replacement work that involves opening walls, altering the system's material composition, or replacing a segment exceeding thresholds defined by local jurisdiction ordinance typically requires a plumbing permit. The permitting and inspection concepts for plumbing resource covers these jurisdictional boundaries. Inspectors following IPC Section 301 or UPC Section 301 evaluate installed materials against the code edition adopted by the Authority Having Jurisdiction (AHJ).

A structured decision sequence for deterioration assessment:

- Identify pipe material and installation era to establish baseline failure risk profile

- Test water quality for lead, copper, iron, and pH to detect active leaching or corrosion indicators

- Inspect accessible pipe segments visually and with thickness gauging where warranted

- Classify corrosion type (galvanic, pitting, MIC, erosion, or dezincification) to identify root cause

- Evaluate water chemistry against EPA and local utility standards to determine if source water is a driver

- Consult local AHJ on permit requirements before any material replacement begins

- Specify replacement materials compliant with NSF/ANSI 61 (drinking water system component standards) for any pipe or fittings contacting potable water (NSF International, NSF/ANSI 61)

The contrast between galvanic and pitting corrosion is operationally significant at the decision stage: galvanic corrosion is systemic and typically requires full segment replacement along with correction of the dissimilar-metal junction, while isolated pitting may be addressable through targeted repair — though the same aggressive water chemistry that produced one pit is likely producing others elsewhere in the system.

## References

- ASCE 2021 Infrastructure Report Card

- EPA Lead and Copper Rule

- EPA Secondary Drinking Water Standards

- EPA Lead and Copper Rule Revisions, 2021

- astm.org

- NSF International, NSF/ANSI 61

Image Credit : X

## Repair Work To Begin From Wednesday

Authorities are taking the necessary steps to completely stop the water leak at the pipeline rupture site. A team of expert welders has already been deployed to the site.

Assistant Executive Engineer (AEE) Pramod said repair work will begin on Wednesday after the leak has been fully contained, and the water supply will be restored as soon as possible.